Product page

* Inserting & moving around different graphics and spacing and buttons

(4 hours)

* Adding a review module and exposing it in 2 places
* (4 hours)
* Styling the product variants correctly with error handling (i.e. Buy 2 get 1 free) (3 hours)
* Showing an offer ends with date (above list price) that is a simple calculation handled in the code (1+ day local time the person reviewing the deal)

(3 hours)

* Cutting off number of images to show and the sizing below main image
* Moving up the Read more on the description section

(less 2 hour)

Home Page

* Adding graphics and links on the top right( 1 hour)
* Inserting/moving around different graphics (2 hour)
* Mobile – the products move left to right( 2 hour)

Shopping Cart

* Styling a button and moving it around (2 hour)
* Adding in “customers also bought”(3 hours)

AMP Optimized

* we want to add code so that it is AMP google optimized (4 hours)

Mobile Optimized

* Mobile is really important so we want to make sure mobile is optimized for conversions (5 hours)